BUSINESS REQUIREMENTS DOCUMENT LinkUp — Video Calling & Real-Time Communication Platform Version 1.0 ¦ Omkar IT Determination ¦ May 2025

| Product Name | LinkUp |
| --- | --- |
| Document Type | Business Requirements Document (BRD) |
| Business Owner | Omkar Chavan — Founder, Omkar IT Determination |
| Version | 1.0 |
| Date | May 2025 |
| Business Email | omkaritdetermination@gmail.com |
| Status | Draft |

# 1. Business Overview

Omkar IT Determination is a Pune-based digital services company specializing in web development, AI integrations, CRM systems, and custom software. LinkUp is the company's first internally developed SaaS product, built to demonstrate AI-integrated full-stack capabilities and generate recurring revenue independent of client project cycles.

LinkUp addresses the communication tool market by offering a privacy-first, browser-native video calling platform with zero-friction onboarding. The business model begins with a free tier to capture users, with a premium tier planned for Phase 2.

# 2. Business Objectives

| Objective | Target Outcome |
| --- | --- |
| Launch a differentiated SaaS product | Establish Omkar IT Determination as a product company, not just a services firm |
| Generate product-led revenue | 500 free users by Month 3; 50 paid conversions by Month 6 |
| Demonstrate full-stack + WebRTC capability | Use as portfolio anchor for enterprise and startup client acquisition |
| Build with zero hosting cost initially | Vercel + MongoDB Atlas free tiers cover MVP operational costs |
| Establish brand presence in communication tools | 100 organic visits/day by Month 4 via SEO and link-share virality |

# 3. Business Opportunity

## 3.1 Market Context

The global video conferencing market was valued at $6.28 billion in 2023 and is growing at 12.5% CAGR. However, the market is dominated by enterprise tools. The informal / friend-group segment (WhatsApp calls, Facetime, Discord) has no clear browser-native leader with privacy-first positioning.

## 3.2 Competitive Positioning

| Platform | Weakness | LinkUp Advantage |
| --- | --- | --- |
| Zoom | Requires account + download. Scheduled meetings. | No account needed. Instant link. Always-on rooms. |
| Google Meet | Tied to Google account. No persistent rooms. | Works without Google. Persistent + expiring rooms. |
| Discord | Complex UI. Gaming-focused perception. | Simple, clean UI. Professional and casual both. |
| WhatsApp Video | Mobile-only. Limited to contacts. No browser. | Browser-first. Share with anyone via link. |
| Whereby | Paid tiers restrict features heavily. | Generous free tier. All core features free at MVP. |

# 4. Stakeholders

| Stakeholder | Role | Responsibility |
| --- | --- | --- |
| Omkar Chavan | Founder / Full-Stack Developer | Product vision, architecture, development, launch |
| Beta Users (Friends/Peers) | Early Adopters | Usability testing, feature feedback, bug reports |
| Future Clients | B2B Prospects | Evaluate LinkUp as evidence of technical capability |
| Vercel / MongoDB Atlas | Infrastructure Partners | Hosting, database, scaling |

# 5. Business Requirements

## 5.1 Functional Business Requirements

| Requirement ID | Business Requirement |
| --- | --- |
| BR-001 | The system must allow room creation without requiring user registration to minimize drop-off. |
| BR-002 | The system must generate a unique shareable URL for each room to enable viral link-sharing growth. |
| BR-003 | All video and chat must be encrypted end-to-end to enable privacy positioning in marketing. |
| BR-004 | Room hosts must have moderation controls (kick, mute) to ensure product is viable for business use. |
| BR-005 | The platform must support screen sharing to compete with Zoom/Meet for work use cases. |
| BR-006 | Room expiry controls must exist to support use cases for one-time calls and persistent team rooms. |
| BR-007 | The platform must load and function on all major browsers without installation. |
| BR-008 | Usage analytics must be collected (anonymized) to inform product decisions. |

## 5.2 Non-Functional Business Requirements

| Requirement ID | Requirement |
| --- | --- |
| NBR-001 | Infrastructure cost must remain under ₹0/month for MVP (free tier only). |
| NBR-002 | The platform must handle 100 concurrent room sessions before requiring paid infrastructure. |
| NBR-003 | Time-to-value for a new user must be under 60 seconds from landing page to active video call. |
| NBR-004 | The product must be deployable to production from a single git push (CI/CD via Vercel). |

# 6. Revenue Model

## Phase 1 — Free Tier (MVP, Months 1–4)

- Unlimited rooms, 10 participants max per room

- 60-minute call limit per session

- Chat history: 24 hours

- Goal: User acquisition, word-of-mouth via link sharing

## Phase 2 — LinkUp Pro (Month 5+) — ₹299/month

- Unlimited call duration

- Up to 50 participants per room

- Persistent chat history (30 days)

- Custom room names (linkup.app/your-name)

- Password-protected rooms

- Priority TURN server access

# 7. Constraints

- Budget: Zero infrastructure spend at MVP. All services must operate on free tiers.

- Timeline: MVP must be live within 12 weeks of development start.

- Team: Single developer (Omkar Chavan). No dedicated QA or DevOps.

- Technology: Next.js + MongoDB + Vercel only. No proprietary paid APIs.

- Legal: Must comply with GDPR basics. No sale of user data. Encrypted comms.

# 8. Assumptions

- WebRTC native browser encryption (DTLS-SRTP) is sufficient for MVP E2E encryption claims.

- Vercel free tier bandwidth (100GB/month) is sufficient for MVP user volumes.

- MongoDB Atlas M0 (512MB) is sufficient for room + chat data at MVP scale.

- Target users have modern browsers (Chrome 90+, Firefox 88+, Safari 14+).

- No regulatory approval is required for a communication tool in the Indian market at this scale.

# 9. Dependencies

| Dependency | Risk if Unavailable |
| --- | --- |
| Vercel Free Tier | Need to migrate to Render or Railway — adds cost |
| MongoDB Atlas M0 | Need local SQLite fallback — loses cloud sync |
| WebRTC Browser APIs | Core functionality fails — no mitigation without native app |
| Socket.io / WebSocket | Real-time features degrade to polling — higher latency |

# 10. Approval & Sign-Off

| Prepared By | Omkar Chavan — Omkar IT Determination |
| --- | --- |
| Date Prepared | May 2025 |
| Business Approval | Omkar Chavan (Self-approved for internal product) |
| Technical Review | Pending |
| Version | 1.0 — Initial |